INVARIANT

Deterministic Trust Infrastructure for Bittensor

Complete Technical Build Plan  |  Feb 2026  |  24-Hour Sprint

THE PROBLEM BITTENSOR CANNOT CURRENTLY SOLVE Bittensor can verify WHAT a miner returned. It cannot verify WHO returned it, HOW they produced it, or WHETHER THEY HAVE BEEN HONEST ACROSS THEIR ENTIRE HISTORY. INVARIANT closes all three gaps with cryptographic proof — not heuristics, not trust, not statistics. Proof.

| Component | Status |
| --- | --- |
| SHA — Hardware Identity Layer | LIVE: Arbitrum Sepolia (89+ txns) |
| TON-SHA — Execution Receipt Layer | LIVE: TON Testnet (17+ txns) |
| OAP — Lifecycle Trust Engine | Architecture published: orthonode.xyz/oap.html |
| INVARIANT — Bittensor Integration | Building now — 24-hour sprint |
| Target | Bittensor testnet deployment in 8 days |

# 1. SYSTEM ARCHITECTURE

INVARIANT is three independently verified layers that compose into one trust primitive. No ESP32. No custom hardware. INVARIANT runs on what Bittensor already uses: Python SDK v10, subtensor (Substrate/Rust chain), and Axon/Dendrite transport. Day-one integration requires zero infrastructure changes from any existing miner.

| Layer | Role / Output |
| --- | --- |
| Layer 1 — SHA Identity | WHO: hardware/software-bound agent_id (32 bytes). SHA-256(hotkey+model_hash+reg_block). Immutable post-registration. |
| Layer 2 — TON-SHA Receipt | HOW: 136-byte per-execution receipt. Four gates. Physically cannot be forged without running the computation. |
| Layer 3 — OAP Engine | HISTORY: 0-100 NTS score. Append-only violation ledger. Adaptive anchoring. Scar accumulation + decay. Override cap 2/yr. |
| Emission Formula | final_weight = output_quality × (NTS/100) × freshness_factor |

## 1.1 Receipt Format (136 bytes, exact)

| Field | Size / Content |
| --- | --- |
| agent_id | 32 bytes — SHA-256(hotkey + model_hash + registration_block) |
| model_hash | 32 bytes — SHA-256(model identifier/weights + version) |
| execution_hash | 32 bytes — SHA-256(task_input ¦¦ output ¦¦ tempo_id ¦¦ timestamp) |
| counter | 8 bytes — monotonic uint64, strictly increasing per agent |
| digest | 32 bytes — SHA-256(all four fields packed, big-endian) |
| TOTAL | 136 bytes |

WHY RUST IS CONFIRMED SUPPORTED Bittensor's whitepaper explicitly states: validators 'can be written in Rust, Python, C++, or any other programming language.' Subtensor (the chain) is already Rust/Substrate. Phase 1 uses Python for fastest Bittensor SDK compatibility. Phase 2 ports the gate engine to Rust for sub-millisecond verification. Phase 3 ships a Rust binary as the reference validator implementation.

# 2. BUILD PHASES

| PHASE 1 | Core Engine + Bittensor Integration | Hours 0-8 | NOW |
| --- | --- | --- | --- |

What gets built:

- invariant_gates.py — Four-gate verification engine (done)

- invariant_oap.py — OAP trust score engine (done)

- miner.py — Bittensor Axon miner with receipt generation (done)

- validator.py — Three-tier scoring validator (done)

- invariant_registry.json — Identity + model approval registry

- 5 self-tests passing: all gate failures deterministic

Deliverable:

Single-command launch: python miner.py + python validator.py on Bittensor localnet. All four gates firing correctly. Scores flowing. Weights being set on chain.

| PHASE 2 | Testnet Deployment + Rust Gate Engine | Hours 8-24 / Days 1-8 | NEXT |
| --- | --- | --- | --- |

What gets built:

- Register subnet on Bittensor testnet — get assigned NETUID

- Deploy identity registry anchoring via subtensor extrinsics

- Port four-gate engine to Rust (invariant-gates crate) — target <500 microseconds per receipt

- PyO3 bridge: call Rust gate engine from Python validator

- Benchmark: Python gates vs Rust gates — target 100x speedup

- Checkpoint signature scheme: miner signs checkpoint with hotkey

- Live demo: 3 miners, 1 validator, 10 tempos, all gates recorded

Rust Gate Engine Target Spec:

// invariant-gates/src/lib.rs

pub fn verify_receipt(receipt: &Receipt, state: &mut VerifierState) -> GateResult

// Target: <500 microseconds end-to-end on any modern CPU

// PyO3 binding: from invariant_gates_rs import verify_receipt

| PHASE 3 | Cross-Subnet API + Adversarial Task Track | Days 8-14 | UPCOMING |
| --- | --- | --- | --- |

What gets built:

- FastAPI server: GET /nts/{agent_id} — NTS score queryable by any subnet

- SubnetsAPI integration: other subnets can query INVARIANT NTS via bt.SubnetsAPI

- Real task track: math proofs, code generation with pytest CI, logical deduction

- Attack demonstration suite: 6 attack types, all provably blocked

- Public dashboard: live NTS scores, violation history, subnet health metrics

- Open-source miner SDK published to PyPI: pip install invariant-miner

| PHASE 4 | Mainnet + Partner Integration | Days 14-28 | UPCOMING |
| --- | --- | --- | --- |

What gets built:

- Mainnet subnet registration (requires TAO stake)

- Cross-subnet integration with 3+ existing subnets (target: SN1, SN9, SN18)

- DePIN hardware path: Keccak-256 eFuse identity for GPU rig operators

- EU AI Act audit report generator: export NTS history as compliance document

- INVARIANT Improvement Proposal (IIP) governance framework

- Opentensor Foundation partnership pitch: INVARIANT as protocol-level primitive

# 3. PROBLEMS & SOLUTIONS (Complete)

Every problem we identified, with its solution. Nothing omitted.

| PROBLEM | SOLUTION |
| --- | --- |
| Counter state diverges between miner and validator after restart | Validator maintains authoritative counter in gate_state.json. On restart, validator state is source of truth. Miner fetches last confirmed counter from validator API on startup. |
| Validator A and Validator B disagree on receipt (non-determinism) | All four gates are pure hash comparisons — SHA-256 is deterministic. Two honest validators on the same receipt always produce identical results. Disagreement = one is compromised. Yuma weight-clips the outlier automatically. |
| Miner submits different agent_id each tempo (identity drift) | Registry maps hotkey -> agent_id. Validator cross-checks: if receipt.agent_id != registry[hotkey], Gate 1 fires. Miner cannot change agent_id without re-registering (costly + resets NTS to cold start). |
| Bittensor SDK v10 breaking changes during build | Pin to bittensor==9.12 for Phase 1. Add migration shim after core logic is stable. SDK v10 migration guide already published — all changes are additive. |
| Subtensor localnet not producing blocks (dev env issue) | Use --features pow-faucet flag. Run subtensor with --dev flag. If blocks stall, restart with fresh --tmp flag. Known issue: Alice/Bob validators must be staked before tempo runs. |
| Miner deregistered during immunity_period before NTS builds | Cold start NTS = 50 (neutral). Miners earn 50% of max from Day 1. Not penalized before they have history. Immunity period protects new registrants from immediate ejection. |
| OAP ledger grows unboundedly with thousands of miners | Ledger stores summary stats + last 50 violations only. Full violation history hashed and anchored on-chain (Phase 2). Query archive via subtensor block history if full audit needed. |
| Validator colluding to pass bad receipts | Gate results are recomputable by anyone. Third-party audit: download receipt from chain, run verify() locally, compare to validator weight. If mismatch: evidence for stake-slashing governance proposal. |
| Miner times out intermittently — NTS unfairly penalized | Timeout is NOT recorded as a gate violation. Timeout = 0 score that tempo, but OAP streak merely pauses — not broken. Only consecutive timeouts (3+) trigger a minor scar. Hardware outage != deliberate gaming. |
| NTS score gaming via strategic violations then recovery | Override cap 2/year. Catastrophic flag (3x Gate 3) is permanent — score capped at 40 forever. Redemption is bounded: at 0.3 recovery/tempo, recovering 50 points takes ~167 tempos. Not economically attractive. |
| PyO3 Rust bridge build fails on target system | Phase 1 ships pure Python (no Rust dependency). Rust gate engine is Phase 2 enhancement, not Phase 1 requirement. Build falls back to Python automatically if Rust crate not available. |
| Registry gets out of sync between miner and validator | Single source of truth: validator's registry.json. Miners submit registration proof on first connection; validator adds to its local registry. Phase 2: registry anchored on subtensor as extrinsic, both sides read from chain. |
| Bittensor halving reduced emissions — miners earn less | INVARIANT NTS multiplier makes distribution more fair, not less. High-NTS miners capture MORE of reduced emissions. Low-NTS / gaming miners capture less. Halving makes INVARIANT more valuable, not less. |
| dTAO alpha token liquidity is thin on new subnet | Phase 1-2: testnet only, no real TAO at risk. Mainnet: partner with existing validators who have stake. Cross-subnet NTS demand creates organic alpha token demand from outside INVARIANT's own emissions. |
| Axon port conflicts in multi-miner test setup | Each miner gets its own port (--axon.port). Use 8091, 8092, 8093... in local testing. Metagraph discovery handles port advertisement automatically. |
| Task input/output JSON encoding edge cases | All strings UTF-8 encoded before hashing. JSON serialization uses json.dumps(ensure_ascii=False). Execution hash input is the raw string, not JSON of the string — consistent on both sides. |
| Clock skew between miner and validator (freshness window) | Freshness window is 120 seconds (10 blocks). NTP sync required on validator nodes. Miner timestamp in receipt is informational only — validator uses its own clock for freshness decision. |
| Subnet registration cost (1000 TAO on mainnet) | Phase 1-2: testnet is free. Mainnet: apply for OTF grant (they fund promising subnets). Alternative: use faucet tokens on testnet, demonstrate working subnet, then seek community delegation. |

# 4. ATTACK VECTORS — ALL CLOSED

| Attack | How INVARIANT closes it |
| --- | --- |
| Output caching (reuse last tempo's output) | execution_hash = SHA-256(input ¦¦ output ¦¦ tempo_id ¦¦ timestamp). Last tempo's tempo_id differs. Gate 4 fails. |
| Output copying (steal another miner's output) | Can't forge another miner's agent_id. Gate 1 fails immediately. Different agent_id = different receipt = different digest. |
| Replay attack (submit same receipt twice) | Monotonic counter strictly increasing. Gate 3: receipt.counter <= last_confirmed → FAIL. Mathematically impossible to replay. |
| Model impersonation (run wrong model, claim right) | model_hash must match approved registry. Gate 2 blocks undeclared model swaps. Changing models requires re-registering with new model_hash. |
| Sybil mining (spin 50 identities) | New identities start NTS 50 → 50% earnings ceiling. Building to 80+ NTS takes 50+ clean tempos. Gaming requires burning time. Economics of Sybil collapse. |
| Validator collusion (pass bad receipts for kickback) | Gates are deterministic. Colluding validators who pass invalid receipts disagree with honest validators. Yuma weight-clips the outlier. Evidence is on-chain and replayable. |
| NTS gaming (tank score, recover, repeat) | Catastrophic flag after 3x Gate 3: permanent cap at NTS 40. Recovery from 0 to 80 takes 167+ clean tempos minimum. Override cap: 2/year. Not economically viable. |
| Receipt fabrication (forge a valid receipt without running task) | Gate 4: SHA-256(agent_id ¦¦ model_hash ¦¦ execution_hash ¦¦ counter) must match digest. Execution_hash includes task output. To fake it: must know correct output = must run the task. |

# 5. RUST GATE ENGINE (Phase 2)

Bittensor explicitly supports Rust validators. The gate engine is a pure function: takes a receipt, returns a result. Perfect for Rust.

Cargo.toml dependencies:

[package]

name = "invariant-gates"

version = "0.1.0"

edition = "2021"

[dependencies]

sha2 = "0.10"        # SHA-256 (receipt digest + identity)

tiny-keccak = "2.0"  # Keccak-256 (DePIN hardware identity)

serde = { version = "1.0", features = ["derive"] }

serde_json = "1.0"

pyo3 = { version = "0.20", features = ["extension-module"] }  # Python bridge

Core Rust gate logic (lib.rs sketch):

use sha2::{Sha256, Digest};

#[derive(Debug, PartialEq)]

pub enum GateResult { Pass, Gate1Fail, Gate2Fail, Gate3Fail, Gate4Fail }

pub fn verify_receipt(r: &Receipt, state: &mut State, registry: &Registry) -> GateResult {

if !registry.is_authorized(&r.agent_id) { return GateResult::Gate1Fail; }

if !registry.is_approved_model(&r.model_hash) { return GateResult::Gate2Fail; }

if r.counter <= state.get_counter(&r.agent_id) { return GateResult::Gate3Fail; }

let expected = sha256_pack(&r.agent_id, &r.model_hash, &r.execution_hash, r.counter);

if expected != r.digest { return GateResult::Gate4Fail; }

state.advance(&r.agent_id, r.counter);

GateResult::Pass

}

PERFORMANCE TARGET Python SHA-256 gate verification: ~2ms per receipt. Rust SHA-256: ~20 microseconds. At 192 miners per subnet, full validator Tier 1 sweep: Python = 384ms / Rust = 3.84ms. Rust makes INVARIANT feel instantaneous even at max subnet capacity. This is the partner pitch: we make Bittensor faster, not just safer.

# 6. REPOSITORY STRUCTURE

invariant/

├── phase1_core/

│   ├── invariant_gates.py       # Four-gate engine (Layer 1+2)

│   └── invariant_oap.py         # OAP trust engine (Layer 3)

│

├── phase1_bittensor/

│   ├── miner.py                 # Bittensor Axon miner

│   └── validator.py             # Three-tier scoring validator

│

├── phase2_rust/

│   ├── Cargo.toml

│   ├── src/

│   │   ├── lib.rs               # Rust gate engine

│   │   ├── receipt.rs           # Receipt struct + serialization

│   │   ├── registry.rs          # Identity + model registry

│   │   └── pyo3_bridge.rs       # Python bindings

│   └── benches/                 # Criterion benchmarks

│

├── phase3_api/

│   └── nts_api.py               # FastAPI cross-subnet NTS endpoint

│

├── tests/

│   ├── test_gates.py            # Gate unit tests

│   ├── test_oap.py              # OAP engine tests

│   ├── test_attacks.py          # All 8 attack scenarios

│   └── test_integration.py      # Full tempo simulation

│

├── requirements.txt

└── README.md

# 7. REQUIREMENTS & SETUP

## 7.1 Python Requirements (requirements.txt)

bittensor>=9.12.0

numpy>=1.24.0

fastapi>=0.100.0     # Phase 3 API

uvicorn>=0.22.0     # Phase 3 API

pysha3>=1.0.2        # Keccak-256 for DePIN hardware identity

# Optional Phase 2:

# maturin>=1.0.0    # Rust/PyO3 build tool

# pyo3>=0.20.0      # In Cargo.toml, not requirements.txt

## 7.2 Local Testnet Setup (exact commands)

# 1. Install subtensor

git clone https://github.com/opentensor/subtensor.git

cd subtensor && cargo build --release --features pow-faucet

# 2. Run local chain

./target/release/node-subtensor --dev --tmp

# 3. Install Bittensor SDK

pip install bittensor==9.12.0 --break-system-packages

# 4. Create wallets

btcli wallet new_coldkey --wallet.name owner

btcli wallet new_hotkey  --wallet.name owner --wallet.hotkey default

btcli wallet new_coldkey --wallet.name miner1

btcli wallet new_hotkey  --wallet.name miner1 --wallet.hotkey default

btcli wallet new_coldkey --wallet.name validator1

btcli wallet new_hotkey  --wallet.name validator1 --wallet.hotkey default

# 5. Mint testnet tokens

btcli wallet faucet --wallet.name owner --subtensor.network local

btcli wallet faucet --wallet.name validator1 --subtensor.network local

# 6. Create subnet

btcli subnet create --wallet.name owner --subtensor.network local

# Note NETUID from output

# 7. Register miners + validators

btcli subnet register --netuid <NETUID> --wallet.name miner1 --subtensor.network local

btcli subnet register --netuid <NETUID> --wallet.name validator1 --subtensor.network local

# 8. Stake validator

btcli stake add --wallet.name validator1 --amount 1000 --subtensor.network local

# 9. Launch

python miner.py --netuid <NETUID> --wallet.name miner1 --subtensor.network local &

python validator.py --netuid <NETUID> --wallet.name validator1 --subtensor.network local

# 8. PARTNER PITCH — NOT A VENDOR

THE DISTINCTION THAT MATTERS Every other subnet offers Bittensor a service: compute, inference, storage. INVARIANT offers Bittensor a foundation. Services compete for emissions. Foundations capture the value of everything built on them. We are not asking to join the ecosystem. We are asking to become the layer everything else runs on.

| Metric | INVARIANT Position |
| --- | --- |
| What we produce | Trust scores — the primitive every other subnet needs but none has built |
| Revenue stream 1 | Native INVARIANT emissions — direct from Yuma Consensus |
| Revenue stream 2 | Cross-subnet API — NTS queries priced in alpha tokens |
| Revenue stream 3 | EU AI Act audit reports — B2B SaaS (months 12-24) |
| Network effect | More subnets integrate NTS → more NTS value → more INVARIANT participation → better scores → more integrations |
| Why they need us | Bittensor whitepaper admits: 'the ledger cannot audit the parameters of each model.' INVARIANT is the answer to their own stated limitation. |
| Why we need Bittensor | TAO emissions are the economic incentive that makes honest behavior profit-maximizing. Without Bittensor, this is a smart contract. With Bittensor, it is a self-sustaining trust economy. |
| Existing proof | SHA live (89+ txns). TON-SHA live (17+ txns). OAP published. Code written. Not a whitepaper. |

In a network where everything can be claimed, INVARIANT is the only thing that can be proven.